ENERYOU -

Revised Timeline

Project started on:

29/10/2018

Team members:

Maran - Server support and development

Kamal - Design and development

Karthi & Bhuganesh - UI/UX design

Nandha - Project Coordination

Worked hours:

Maran – 64

Kamal - 8

Karthi - 62

Bhuganesh - 39

Nandha - 21

UI/UX query:

1. Need to finalize the website theme colour

Development query:

1. Have to rectify origin error, occurs while connecting with different IP address

UI/UX timeline (yet to complete) (hours):

1. Caricature and house design – 12 (Bhuganesh)

2. Full design and Invision creation – 12 (Karthi)

3. Logo design (yet to decide)

4. Icon support for development (based development work)

Project working timeline (after all prerequisite) (hours):

Design conversion – 71 (Kamal)

API implementation – 72 (Maran)

Rescheduled timeline

|  |  |  |  |
| --- | --- | --- | --- |
| **S.No.** | **Module** | **Start Date** | **Completion Date** |
| 1 | Complete design work UI/UX | 28/11/2018 | 05/12/2018 |
| 2 | \*Design confirmation (from client) | 05/12/2018 | 07/12/2018 |
| 3 | Design conversion | 10/12/2018 | 20/12/2018 |
| 4 | API implementation | 15/12/2018 | 26/12/2018 |
| 5 | Testing | 19/12/2018 | 31/12/2018 |

Communication

* Design confirmation and changes we expect to know on 07th Dec 2018 from client end;
* Development will be starts on 10th Dec 2018; kindly give your feedbacks in design changes at the earliest to update and start the development phase in a scheduled date.
* Communication with design team: kindly schedule your precious time with our design at 02:30 PM to 02:45 PM IST (till the design confirmation done from your end).
* Communication with development team: same as design team, schedule your discussion time with development team between 2:45 PM to 4:00 PM IST (till the development environment setup completes).
* On every friend we can have a review meeting for the week; to track the project status.